HESTIA PROJECT

Principal Engineering Review

Comprehensive Code Review, Gap Analysis & Troubleshooting Report

January 13, 2026

Prepared for: Andrew Roman

# Executive Summary

Hestia is a sophisticated, locally-hosted personal AI assistant system built for macOS (Mac Mini M1). This Principal-level engineering review identifies critical development gaps, provides troubleshooting analysis for the Xcode Simulator calendar/reminders permission issue, and summarizes the remaining project roadmap with user experience implications.

### Key Findings

- Architecture: Production-ready full-stack system with Pentagon-grade security posture

- Overall Completion: ~90% of Phase 6 (Native App) infrastructure complete

- Critical Issue: Xcode Simulator cannot access calendar/reminders due to missing entitlements

- Recommended Priority: Add entitlements file before further iOS development

### Project Status Overview

| Component | Status | Completeness |
| --- | --- | --- |
| Backend API (FastAPI) | Complete | 100% |
| Inference Layer (Qwen 2.5 7B) | Complete | 100% |
| Memory Layer (ChromaDB + SQLite) | Complete | 100% |
| Orchestration Engine | Complete | 100% |
| Background Tasks | Complete | 100% |
| Apple Ecosystem CLIs | Complete | 100% |
| iOS Native App | In Progress | 85% |
| Authentication (JWT) | Complete | 100% |
| Proactive Intelligence | Complete | 100% |

# Section 1: Critical Development Gaps & Opportunities

## 1.1 Critical Gap: Missing iOS Entitlements File

[CRITICAL] The Xcode project lacks an entitlements file (*.entitlements), which is REQUIRED for EventKit (Calendar/Reminders) access on both Simulator and physical devices.

- Impact: CalendarService.swift cannot request or receive authorization

- Symptom: authorizationStatus returns .notDetermined or .denied perpetually

- Evidence: Glob search for *.entitlements returned zero files in project

### Required Fix

Create HestiaApp.entitlements with the following capabilities:

- com.apple.security.personal-information.calendars (read-write)

- com.apple.security.personal-information.reminders (read-write)

- Configure in Xcode: Target > Signing & Capabilities > + Capability > Calendars/Reminders

## 1.2 High Priority Gap: iOS 17+ Full Access API Migration

[HIGH] CalendarService.swift correctly implements iOS 17 requestFullAccessToEvents(), but the project may be missing the new NSCalendarsFullAccessUsageDescription key in Info.plist.

Apple changed EventKit authorization in iOS 17:

- iOS 16 and earlier: requestAccess(to: .event) with NSCalendarsUsageDescription

- iOS 17+: requestFullAccessToEvents() with NSCalendarsFullAccessUsageDescription

- Current Info.plist only has NSCalendarsUsageDescription (legacy key)

## 1.3 Medium Priority: No Reminders Service in iOS App

[MEDIUM] CalendarService exists but there is no corresponding RemindersService.swift for EventKit reminder access in the iOS app, despite the backend having full reminders support via CLI tools.

- Backend: hestia-reminders-cli fully operational (your terminal logs confirm this)

- iOS App: No RemindersService to display or interact with reminders

- Opportunity: Add RemindersService.swift mirroring CalendarService pattern

## 1.4 Medium Priority: Simulator vs Device Behavior

[MEDIUM] The iOS Simulator has its own isolated calendar/reminders database that is EMPTY by default and separate from your Mac's calendars.

This explains why CLI tools work but the Simulator shows no data:

- CLI tools run on macOS, accessing your real iCloud calendars

- Simulator has its own sandboxed EventKit store with zero events

- Even with proper entitlements, Simulator will return empty results unless you add test events manually in the Simulator's Calendar app

## 1.5 Opportunity: WebSocket/Streaming for Real-time UX

[LOW] Current implementation uses REST polling. Adding WebSocket support would enable real-time message streaming and push notifications without requiring APNs.

- Current: POST /v1/chat returns complete response after inference

- Opportunity: WebSocket endpoint for token-by-token streaming

- User Experience: Immediate feedback as Hestia "thinks"

# Section 2: Xcode Simulator Calendar/Reminders Troubleshooting

## 2.1 Root Cause Analysis

Your terminal logs demonstrate that the Mac Mini CLI tools (hestia-calendar-cli, hestia-reminders-cli) successfully access your iCloud calendars and reminders. However, the iOS Simulator cannot query these same data sources due to three distinct issues:

### Issue A: Missing Entitlements (Primary Cause)

- The Xcode project has NO *.entitlements file

- Without entitlements, EventKit authorization requests silently fail

- EKEventStore.authorizationStatus(for: .event) returns .notDetermined

- requestFullAccessToEvents() returns false without prompting user

### Issue B: Separate Data Stores

- Mac CLI: Accesses macOS EventKit database (your real calendars)

- iOS Simulator: Has its OWN EventKit database (completely empty)

- These are NOT connected even on the same machine

- Adding events in Mac Calendar.app does NOT populate Simulator

### Issue C: iOS 17 API Migration

- Current Info.plist: NSCalendarsUsageDescription (iOS 16 key)

- Required for iOS 17+: NSCalendarsFullAccessUsageDescription

- Missing key causes authorization dialog to not appear

## 2.2 Recommended Fix Sequence

- Create HestiaApp.entitlements file in iOS target with Calendar and Reminders capabilities

- Add NSCalendarsFullAccessUsageDescription to Info.plist for iOS 17+

- Add NSRemindersFullAccessUsageDescription for iOS 17+ reminders

- Clean build folder (Cmd+Shift+K) and rebuild

- Reset Simulator (Device > Erase All Content and Settings)

- Test on physical device for real calendar data

## 2.3 Entitlements File Content

Create file: HestiaApp/iOS/HestiaApp.entitlements

<?xml version="1.0" encoding="UTF-8"?>

<plist version="1.0">

<dict>

<key>com.apple.security.personal-information.calendars</key>

<true/>

<key>com.apple.security.personal-information.reminders</key>

<true/>

</dict>

</plist>

# Section 3: Project Plan Summary & UX Impact

## 3.1 Completed Phases (MVP Foundation)

### Phase 0-0.5: Environment & Security Foundation

User Experience Unlock: Secure foundation enabling all future features. Users gain confidence that their personal data (credentials, SSN, financial info) is protected with Pentagon-grade encryption via macOS Keychain and Secure Enclave.

### Phase 1: Logging Infrastructure

User Experience Unlock: Comprehensive audit trail for debugging and compliance. Users can review what Hestia accessed and when, building trust through transparency.

### Phase 2: Inference Layer (Qwen 2.5 7B)

User Experience Unlock: Core conversational intelligence. Users can have natural language conversations with Hestia, ask questions, and receive contextual responses without cloud dependency.

### Phase 3-3.5: Memory Layer with Tag-Based Schema

User Experience Unlock: Hestia remembers context across sessions. Users can say "remember that I prefer morning meetings" and Hestia will recall this preference in future interactions. Tag-based search enables queries like "show me all unresolved action items from last month."

### Phase 4-4.5: Orchestration & Background Tasks

User Experience Unlock: Multi-step task handling. Users can request complex operations like "research competitors and summarize findings" which run in the background with progress tracking. No more waiting for long operations.

### Phase 5-5.5: Execution Layer & Apple Ecosystem

User Experience Unlock: Native macOS integration. Users can say "show my calendar for today" or "add milk to my grocery list" and Hestia directly interacts with Apple Calendar, Reminders, and Notes. This is the Jarvis moment.

### Phase 6.5: Proactive Intelligence

User Experience Unlock: Anticipatory assistance. Users receive morning briefings with their schedule, pending tasks, and contextual suggestions. Hestia transforms from reactive tool to proactive partner.

## 3.2 Current Phase: 6b - Native App Polish

Status: 85% Complete

The iOS app structure is built with 43+ Swift files covering Chat, CommandCenter, Settings, and Memory Review. Remaining work focuses on polish items.

### Outstanding Items

- Fix calendar/reminders entitlements (this document's primary issue)

- Color scheme persistence across all views

- ScrollView behavior in ChatView

- Connect app to real API (currently using MockHestiaClient)

### User Experience at Phase 6b Completion

Users can interact with Hestia via native iOS app on iPhone or iPad. They see their next meeting in CommandCenter, switch between AI personas (Tia, Mira, Olly), review staged memory updates, and customize agent settings. The experience feels native to Apple's ecosystem.

## 3.3 Upcoming Phases

### Phase 6c: iOS Shortcuts Integration

User Experience Unlock: System-wide quick capture. Users can trigger Siri Shortcuts to send quick notes to Hestia from anywhere on their device. "Hey Siri, tell Hestia to remind me about the dentist appointment" becomes possible.

### Phase 7: Integration & Hardening

User Experience Unlock: Production reliability. Users experience consistent uptime with automatic recovery from failures. The system runs unattended 24/7 like a true personal assistant.

### Phase 8.5: Learning from History (v1.5)

User Experience Unlock: Adaptive improvement. Hestia learns from successful and failed interactions, improving response quality over time. Users notice that Hestia gets better at understanding their preferences.

### Phase 9: Proactive Intelligence Enhancement (v1.5)

User Experience Unlock: Pattern-based suggestions. Hestia notices "You usually review budgets on Fridays" and proactively offers to help. The assistant anticipates needs rather than just responding to commands.

### Phase 10: Task Decomposition (v2.0)

User Experience Unlock: Complex project management. Users can request "Plan my trip to Italy" and Hestia breaks it into subtasks (research destinations, book flights, reserve hotels), tracks progress across days/weeks, and handles failures gracefully with checkpointing.

# Section 4: Prioritized Recommendations

## Immediate Actions (This Week)

- Create HestiaApp.entitlements file with Calendar and Reminders capabilities

- Add NSCalendarsFullAccessUsageDescription and NSRemindersFullAccessUsageDescription to Info.plist

- Test on physical device to verify real calendar data access

## Short-term Actions (Next Sprint)

- Implement RemindersService.swift mirroring CalendarService pattern

- Fix color scheme persistence across CommandCenter and Settings views

- Resolve ScrollView behavior in ChatView

- Connect iOS app to real API server (replace MockHestiaClient)

## Medium-term Actions (Next Month)

- Add WebSocket endpoint for real-time message streaming

- Implement iOS Shortcuts integration (QuickCaptureIntent)

- Add push notification support via APNs

- Create end-to-end integration tests via Tailscale

## Architectural Observations

The project demonstrates excellent architectural decisions:

- Clean separation between CLI tools (Swift) and backend (Python)

- Defense-in-depth security with double encryption

- MVVM pattern in iOS app with proper dependency injection

- Comprehensive test coverage (60+ tests in backend)

- Well-documented ADRs and development plan

This is production-quality work. The identified gaps are typical polish items for a project at this stage, not fundamental architectural issues. The calendar/reminders permission issue has a straightforward fix.

End of Report