HESTIA PROJECT

Comprehensive Code Review & Implementation Plan

Principal-Level Technical Assessment

Prepared: January 13, 2026

Version: 1.0

# Executive Summary

Hestia is a locally-hosted personal AI assistant running on Mac Mini M1 with Qwen 2.5 7B via Ollama. This document provides a comprehensive technical assessment of the codebase including the Python backend (18,401 LOC across 67 files), SwiftUI iOS/macOS app (60 Swift files), and supporting infrastructure.

Key Findings:

- Backend: 30 working API endpoints (documented as 24), well-structured FastAPI architecture

- Frontend: SwiftUI app with solid MVVM pattern, but OrdersService is mock-only (Core Data)

- Critical Gap: 22 API endpoints documented in api-contract.md are NOT implemented (Phase 6b)

- Testing: 242 unit tests passing, but NO API integration tests exist

- Security: Strong foundations (TLS, JWT, rate limiting), but token refresh not implemented

| Component | Status | Notes |
| --- | --- | --- |
| Python Backend (Core) | Good | 18,401 LOC, 67 files, well-structured |
| REST API (Core Endpoints) | Good | 30 endpoints working, 242 tests passing |
| Phase 6b APIs (Orders/Agents/Settings) | Critical | 0/22 endpoints implemented - schemas only |
| SwiftUI App (Structure) | Good | 60 Swift files, clean MVVM architecture |
| iOS Backend Integration | Medium | Chat/Auth work, Orders is mock-only |
| API Integration Tests | Critical | NO test_api.py file exists |
| Error Handling | Medium | Many silent try? failures in iOS code |

# 1. Backend Analysis

## 1.1 Architecture Overview

The Python backend follows a clean layered architecture with clear separation of concerns:

- API Layer: FastAPI with Pydantic schemas, JWT auth, rate limiting middleware

- Orchestration Layer: Request handling, mode management, prompt building, validation

- Inference Layer: Ollama client with retry logic, streaming support (Qwen 2.5 7B)

- Memory Layer: ChromaDB vectors + SQLite structured storage with tag-based schema (ADR-013)

- Execution Layer: Tool registry, sandboxed execution, external communication gate

- Apple Integration: 20 tools for Calendar, Reminders, Notes, Mail via Swift CLIs

## 1.2 API Implementation Gap Analysis

The api-contract.md documents 46 total endpoints. Current implementation status:

| API Group | Documented | Implemented | Files Needed |
| --- | --- | --- | --- |
| Core (health, auth, chat, mode) | 8 | 8 | routes/auth.py, health.py, chat.py, mode.py |
| Memory Management | 4 | 4 | routes/memory.py |
| Sessions | 3 | 3 | routes/sessions.py |
| Tools | 3 | 3 | routes/tools.py |
| Background Tasks (Phase 4.5) | 6 | 6 | routes/tasks.py |
| Proactive Intelligence | 5 | 5 | routes/proactive.py |
| Orders API | 7 | 0 | routes/orders.py (TO CREATE) |
| Agent Profiles API | 9 | 0 | routes/agents.py (TO CREATE) |
| User Settings API | 6 | 0 | routes/user.py (TO CREATE) |
| TOTAL | 51 | 29 | 22 endpoints need implementation |

## 1.3 Critical Backend Issues

### Issue 1: Conversation Cache Memory Leak (handler.py)

Location: hestia/orchestration/handler.py, line 77

- Unbounded dictionary growth with no eviction policy

- DELETE /v1/sessions only removes from cache, doesn't clean memory manager

- Fix: Add LRU eviction with max_size=1000 and TTL-based cleanup

### Issue 2: Tool Execution Errors Don't Escalate

Location: hestia/orchestration/handler.py, lines 426-481

- Tool failures return formatted error string instead of raising exception

- Response success doesn't indicate tool execution success

- Fix: Add explicit ToolExecutionError exception class with proper propagation

### Issue 3: Token Refresh Not Implemented

Location: hestia/api/routes/auth.py

- POST /v1/auth/refresh returns 501 Not Implemented

- 90-day token expiration means devices must re-register

- Fix: Implement refresh with sliding expiration window

# 2. Frontend Analysis (HestiaApp)

## 2.1 Architecture Overview

The SwiftUI app follows a clean MVVM architecture with 60 Swift files:

- ViewModels (5): ChatViewModel, CommandCenterViewModel, SettingsViewModel, AuthViewModel, MemoryReviewViewModel

- Services (8): APIClient, AuthService, OrdersService, CalendarService, MockHestiaClient, etc.

- Models (13): Order, Response, Message, HestiaError, HestiaMode, MemoryChunk, etc.

- Persistence: Programmatic Core Data model (no .xcdatamodeld) with 5 entities

## 2.2 Critical Frontend Issues

### Issue 1: OrdersService is Mock Implementation Only

- No actual API calls to backend /orders endpoints

- Simulates execution with 2-second delay and 80% mock success rate

- Fix: Replace with APIClient calls once backend implements /orders/* endpoints

### Issue 2: Silent Error Suppression with try?

- CommandCenterViewModel.swift lines 100, 103: Order fetch/execution errors hidden

- UserProfileView.swift lines 97, 236: Photo loading errors swallowed

- Fix: Replace try? with do/catch and proper error logging + user alerts

### Issue 3: Configuration Duplication

- Constants.swift line 8: baseURL = "http://localhost:8443/v1" (HTTP, hardcoded)

- Configuration.swift: Supports .local and .tailscale environments with HTTPS

- Fix: Remove Constants.API.baseURL or sync with Configuration

### Issue 4: Hardcoded Values Requiring Externalization

- CommandCenterView.swift line 68: "Hello, Andrew" - should use UserProfile model

- CalendarService.swift line 32: Excluded calendar "aLonati" - user-specific

- Configuration.swift: Tailscale hostname hardcoded

# 3. Test Coverage Analysis

## 3.1 Current Test Status

| Test File | Test Count | Status | Coverage |
| --- | --- | --- | --- |
| test_tasks.py | 60 | Good | Full task lifecycle coverage |
| test_orchestration.py | 61 | Good | State machine, modes, validation |
| test_execution.py | 47 | Good | Tool execution, sandbox, gating |
| test_memory.py | 33 | Good | Memory manager, search, tags |
| test_apple.py | 30 | Good | Apple ecosystem integration |
| test_inference.py | 11 | Medium | 2 tests require running Ollama |
| test_api.py | 0 | Critical | FILE DOES NOT EXIST |

## 3.2 Critical Testing Gaps

- No API Route Tests: Zero tests for authentication, chat, tasks, or any HTTP endpoint behavior

- No Integration Tests: No end-to-end chat workflow or task execution flow tests

- No Error Path Tests: Missing invalid token, timeout, malformed input, and tool failure tests

- No Rate Limiting Tests: Rate limiter implemented but verification of 429 responses missing

# 4. Prioritized Implementation Plan

## 4.1 Phase 1: Critical Backend Implementation (Week 1-2)

Priority: P0 - Blocking iOS App Functionality

- Implement Orders API routes/orders.py (7 endpoints)

- Create orders/database.py and orders/manager.py with APScheduler

- Implement Agent Profiles API routes/agents.py (9 endpoints)

- Implement User Settings API routes/user.py (6 endpoints)

## 4.2 Phase 2: API Integration Tests (Week 2)

Priority: P1 - Ensure Quality & Prevent Regressions

- Create tests/test_api.py with pytest + httpx AsyncClient

- Test all authentication flows (register, invalid token, expired token)

- Test all new Orders/Agents/User endpoints

- Test rate limiting returns 429

## 4.3 Phase 3: iOS Backend Integration (Week 3)

Priority: P1 - Connect iOS to Real Backend

- Update OrdersService.swift to call APIClient for all operations

- Implement AgentProfileService with APIClient

- Implement UserSettingsService with APIClient

- Add JWT token refresh in AuthService

## 4.4 Phase 4: Bug Fixes & Error Handling (Week 3-4)

Priority: P2 - Quality & Reliability

- Fix conversation cache memory leak in handler.py

- Add proper error escalation for tool execution failures

- Replace silent try? with explicit error handling in iOS

- Remove Configuration duplication (Constants.swift)

- Implement token refresh endpoint

# 5. Claude Code Implementation Prompt

Use the following prompt with Claude Code to implement the Phase 6b backend. This prompt is designed to be copy-pasted directly into a Claude Code session.

--- BEGIN CLAUDE CODE PROMPT ---

## CONTEXT
You are implementing Phase 6b backend features for Hestia. The iOS app has UI for Orders, Agent Profiles, and User Settings but the backend APIs are NOT implemented.
## DOCUMENTATION REFERENCES
- docs/api-contract.md: Full API specification
- docs/ui-data-models.md: Data structures iOS expects
- hestia/api/schemas.py: Pydantic schemas (already defined)
- hestia/tasks/: Reference implementation pattern
## TASK 1: Orders API (routes/orders.py)
Create 7 endpoints:
POST /v1/orders, GET /v1/orders, GET /v1/orders/{id}
PATCH /v1/orders/{id}, DELETE /v1/orders/{id}
GET /v1/orders/{id}/executions, POST /v1/orders/{id}/execute
Create: hestia/orders/models.py, database.py, manager.py, scheduler.py
Use APScheduler for recurring execution
Frequency types: once, daily, weekly, monthly, custom
## TASK 2: Agent Profiles API (routes/agents.py)
Create 9 endpoints for 3 agent slots (0=Tia, 1=Mira, 2=Olly)
Include photo upload, snapshots, restore, sync
Create: hestia/agents/models.py, database.py, manager.py
Photo storage: data/agent_photos/
Slot 0 cannot be deleted
## TASK 3: User Settings API (routes/user.py)
Create 6 endpoints for profile and settings
Include APNS push token registration
Create: hestia/user/models.py, database.py, manager.py
## TASK 4: API Integration Tests
Create tests/test_api.py with pytest + httpx AsyncClient
Test auth, chat, orders, agents, user endpoints
Test rate limiting returns 429
Follow patterns in hestia/tasks/ for implementation.
Register routers in server.py. Update CLAUDE.md.

--- END CLAUDE CODE PROMPT ---

# Appendix: File Inventory

## A.1 Backend Files to Create

- hestia/api/routes/orders.py, agents.py, user.py

- hestia/orders/__init__.py, models.py, database.py, manager.py, scheduler.py

- hestia/agents/__init__.py, models.py, database.py, manager.py

- hestia/user/__init__.py, models.py, database.py, manager.py

- tests/test_api.py, test_orders.py, test_agents.py, test_user.py

## A.2 Files to Modify

- hestia/api/server.py - Register new routers

- hestia/orchestration/handler.py - Fix memory leak, add error escalation

- hestia/api/routes/auth.py - Implement token refresh

- CLAUDE.md, docs/api-contract.md - Update status

## A.3 iOS Files to Modify (After Backend)

- HestiaApp/Shared/Services/OrdersService.swift - Replace mock with APIClient

- HestiaApp/Shared/Services/AuthService.swift - Add token refresh

- HestiaApp/Shared/Utilities/Constants.swift - Remove or sync with Configuration

- Multiple ViewModels - Replace try? with explicit error handling

--- END OF DOCUMENT ---