HESTIA v1.0

Enhancement & Bug Fix Plan

January 17, 2026

Plan Overview This plan addresses 3 critical bugs, 8 UI enhancements, and 2 new feature integrations (Lottie animations + Grape graph visualization). Organized into 5 phases with clear dependencies and estimated effort.

# 1. Critical Bug Fixes

Three blocking issues identified from device testing that must be resolved before UI enhancements.

## 1.1 Face ID Lock State Bug

BUG: App stays locked after Face ID success Root Cause: LockScreenView creates isolated AuthViewModel that doesn't sync with shared AuthService. Face ID succeeds but UI doesn't transition.

Location: HestiaApp/Shared/Views/Auth/LockScreenView.swift

Fix:

- Add @EnvironmentObject var authService: AuthService to LockScreenView

- Check authService.isAuthenticated (source of truth) instead of viewModel.isAuthenticated

- Remove duplicate .onAppear authentication trigger to prevent race condition

Estimated Effort: 1-2 hours

## 1.2 Apple Notes Error (-1728)

BUG: Notes integration fails with AppleScript error Root Cause: Accessing 'container' property on notes from global collection fails. AppleScript requires iterating through folders first.

Location: hestia-cli-tools/hestia-notes-cli/Sources/main.swift

Fix:

- Modify listNotes() to iterate through folders: 'repeat with f in folders'

- Access notes via 'notes of f' instead of global 'notes' collection

- Use 'name of f' for folder name instead of 'name of container of n'

- Apply same pattern to getNote(), createNote(), updateNote()

Estimated Effort: 2-3 hours + rebuild Swift CLI

## 1.3 Raw JSON Tool Calls in Chat

BUG: Tool calls display as raw JSON instead of formatted cards Root Cause: Backend embeds tool call JSON in 'content' field. iOS displays content as-is without parsing toolCalls array.

Locations:

- Backend: hestia/orchestration/handler.py (response construction)

- iOS: HestiaApp/Shared/ViewModels/ChatViewModel.swift

- iOS: HestiaApp/Shared/Views/Chat/Components/MessageBubble.swift

Fix:

- Backend: Populate toolCalls array, set content to human-readable summary

- iOS: Create ToolCallBubble component for structured rendering

- iOS: Detect tool_call responses and render as cards with tool name, status, result

Estimated Effort: 3-4 hours

# 2. UI Enhancements

## 2.1 Login/Opening Page Updates

| Change | Details | Effort |
| --- | --- | --- |
| Remove byline | Delete 'Your Personal AI Assistant' text | 5 min |
| Change CTA | 'Unlock' button text -> 'Authenticate' | 5 min |
| Loading bylines | Random rotation: Authenticating, Debating, Grabbing groceries, Scrolling Instagram | 1 hour |
| Byline timing | 2-3 second display, random order selection | 30 min |

## 2.2 Settings Page Restructure

| Change | Details | Effort |
| --- | --- | --- |
| Add Integrations section | Apple ecosystem + MCP resources (Firecrawl, GitHub, etc.) with status/toggles | 2-3 hours |
| Remove Default Mode | Delete mode selector from Settings (use @mentions in chat instead) | 30 min |
| Move Memory to Command Center | Remove Memory section from Settings entirely | 30 min |

## 2.3 Command Center Updates

- Add Memory Review section between Next Event and Orders/Alerts

- Memory section shows: pending staged memories, quick approve/reject actions

- Link to full memory search functionality

# 3. New Feature Integrations

## 3.1 Lottie Animations (Loading States)

Library: github.com/airbnb/lottie-ios

- Brain/neural network animation for loading states

- Smooth transitions between app states

- Replace static loading spinners with animated equivalents

Implementation:

- Add lottie-ios via SPM

- Create LottieView wrapper component

- Source or create brain animation JSON

- Integrate into LockScreenView, loading states

Estimated Effort: 4-6 hours

## 3.2 Neural Net Graph Visualization (Grape)

Library: github.com/SwiftGraphs/Grape

Data Model: Memory Tags + Conversation Clusters Nodes = topics, entities, people from ChunkTags. Edges = co-occurrence in conversations + semantic similarity. Node size = frequency. Edge thickness = relationship strength.

Two Implementations:

- Private/Loading: Simplified graph on lock screen (no labels, ambient animation)

- Detailed: Full graph in Command Center 'Neural Net' section with labels, interactions

Data Requirements:

- New API endpoint: GET /v1/memory/graph (returns nodes + edges for 35-60 day window)

- Backend: Query memory chunks, extract tags, compute co-occurrence matrix

- Cache graph data (expensive computation, update hourly/daily)

Estimated Effort: 8-12 hours (backend + iOS)

# 4. Phased Implementation Plan

## Phase 1: Critical Bug Fixes (Day 1-2)

Goal: Stabilize core functionality

- Fix Face ID lock state bug (AuthService sync)

- Fix Apple Notes AppleScript error (folder iteration)

- Fix tool call JSON display (backend + iOS)

- Test all fixes on physical device

Estimated: 6-8 hours

## Phase 2: UI Quick Wins (Day 3)

Goal: Polish existing screens

- Login page: Remove byline, change CTA to 'Authenticate'

- Settings: Remove Default Mode selector

- Settings: Remove Memory section

- Command Center: Add Memory Review widget

Estimated: 2-3 hours

## Phase 3: Lottie Integration (Day 4-5)

Goal: Add polished loading animations

- Add lottie-ios package via SPM

- Create LottieView SwiftUI wrapper

- Source/create brain animation JSON file

- Add snarky rotating bylines (random, 2-3s each)

- Integrate into LockScreenView loading state

- Add transition animations between screens

Estimated: 4-6 hours

## Phase 4: Settings Integrations (Day 6)

Goal: Add integration management

- Create IntegrationsView with service list

- Add status indicators (connected/disconnected)

- Include Apple services: Calendar, Reminders, Notes, Mail

- Include MCP resources: Firecrawl, GitHub, Apple News, Fidelity

- Add enable/disable toggles per service

Estimated: 2-3 hours

## Phase 5: Neural Net Graph (Day 7-9)

Goal: Implement memory visualization

- Backend: Create /v1/memory/graph endpoint

- Backend: Query last 35-60 days of memory chunks

- Backend: Extract tags, compute co-occurrence, build graph JSON

- Add Grape package via SPM

- Create NeuralNetView component (simplified for loading)

- Create NeuralNetDetailView (full interactive for Command Center)

- Integrate simplified version into LockScreenView

- Add 'Neural Net' section to Command Center

Estimated: 8-12 hours

# 5. Summary & Timeline

| Phase | Focus | Effort | Dependencies |
| --- | --- | --- | --- |
| Phase 1 | Critical Bug Fixes | 6-8 hours | None (blocking) |
| Phase 2 | UI Quick Wins | 2-3 hours | Phase 1 |
| Phase 3 | Lottie Animations | 4-6 hours | Phase 2 |
| Phase 4 | Integrations Settings | 2-3 hours | Phase 2 |
| Phase 5 | Neural Net Graph | 8-12 hours | Phase 3 (for loading state) |
| TOTAL | - | 22-32 hours | - |

Recommended Approach Complete Phases 1-2 in a focused session (1 day). Phases 3-4 can run in parallel (2 days). Phase 5 requires backend work first, then iOS (2-3 days). Total estimated calendar time: 7-9 days at 3-4 hours/day.

## New Dependencies to Add

| Package | Source | Purpose |
| --- | --- | --- |
| lottie-ios | SPM: airbnb/lottie-ios | Animation playback |
| Grape | SPM: SwiftGraphs/Grape | Force-directed graph visualization |

End of Enhancement Plan